# 🤖 Johnny Five — Hackathon Build Plan

48 Hours to Magic | January 31 - February 2, 2026

## ✅ Already Working

- WhoAmI face recognition on Orin + OAK-D

- YOLO v8 overlays on OAK-D feed

- Name prompt → bounding box instant label

- "Hi [name]! It's been X min, X sec, X ms!" greeting

- Gun.js encrypted local face storage

- AlohaMini rebuilt: Orin 8GB, Anker 300W, 80cm lift, XLeRobot gantry

- 2x SO101 arms with 1080p wrist cams

- 7" touchscreen (front-mounted)

- lets-connect backend (FastAPI + LinkedIn OAuth + GPT-4.1)

## 🔨 Build List (Priority Order)

| # | Task | Details | Time |
| --- | --- | --- | --- |
| 1 | Gantry face tracking | PID servo control from OAK-D bbox center | 2 hrs |
| 2 | Saccadic motion | Quick move → overshoot → settle (Johnny Five feel) | 2 hrs |
| 3 | Idle behaviors | Curious scanning, micro-movements when no face | 1 hr |
| 4 | F5-TTS voice | Greetings, selfie request, personality | 2 hrs |
| 5 | Selfie capture flow | D455/OAK-D RGB → QR code for retrieval | 2 hrs |
| 6 | lets-connect integration | LinkedIn search/QR → AI message → "send me selfie!" | 3 hrs |
| 7 | Co-speech arm gestures | Wave, point, selfie pose triggered by conversation state | 3 hrs |
| 8 | Touchscreen dashboard | POV feed + YOLO overlays + visitor count + controls | 2 hrs |

## 📅 Timeline

Day 1 — Saturday Jan 31

- 9 AM: WhoAmI running on rebuilt unit ✓

- 12 PM: Gantry tracking + saccadic motion

- 3 PM: F5-TTS voice + idle behaviors

- 6 PM: Selfie flow working

- 9 PM: Demo 1 — Johnny greets, tracks, speaks, takes selfies

Day 2 — Sunday Feb 1

- 9 AM: lets-connect LinkedIn integration

- 12 PM: "Send me our selfie!" message flow

- 3 PM: Arm gestures (wave, selfie pose)

- 6 PM: Dashboard polish + full integration test

- 9 PM: Demo 2 — Full flow live at hackathon

## 🎯 The Hook

Johnny approaches people, recognizes faces, greets by name with exact time since last meeting. Has a conversation, begs for a selfie ("Please? 🥺"), captures it, shows QR to retrieve. Sends LinkedIn connection with AI-generated message: "Great meeting you! Here's our selfie — send it to me so I have it too!"

They message first → no LinkedIn Premium needed. Johnny follows up if they don't send it.

## ⚡ Johnny Five Personality

- Saccadic eye movement: quick dart → overshoot → settle

- Head tilts: 10-15° when curious or listening

- Reaction delay: 100-200ms before responding (feels like thinking)

- Idle scanning: small random movements, curious about environment

- Attention shifts: notice → pause → turn (not instant lock)

- Happy wiggles after successful selfie/connection

- Arms gesture with speech rhythm (beat gestures)

## 🔧 Hardware Stack

| Component | Spec |
| --- | --- |
| Brain | Jetson Orin 8GB |
| Face Camera | OAK-D on XLeRobot gantry (2-DOF pan/tilt) |
| Wrist Cams | 2x 180° 1080p on SO101 arms |
| Display | 7" HDMI touchscreen (front) |
| Arms | Dual SO101 6-DOF (IDs 1-6, 11-16) |
| Lift | 80cm rack & pinion (4 stack pieces) |
| Base | LeKiwi omni (IDs 7,8,9) |
| Power | Anker Solix 300W |

## 💾 Software Stack

| Layer | Tech |
| --- | --- |
| Face Recognition | WhoAmI (YOLO v8 + DeepFace on OAK-D) |
| Memory | Gun.js (local encrypted, robot-owned) |
| Voice | F5-TTS neural synthesis |
| Conversation | Claude API (personality) |
| LinkedIn | lets-connect (FastAPI + GPT-4.1) |
| Robot Control | LeRobot / Feetech SDK |
| Dashboard | React (from lets-connect frontend) |

## 📁 New Code (minimal)

johnny5/

├── gantry_tracker.py      # PID face tracking + saccades

├── personality.py         # Idle behaviors, reaction timing

├── gestures.py            # Arm wave, point, selfie pose

├── selfie_flow.py         # Capture + QR generation

├── linkedin_bridge.py     # lets-connect API client

└── main.py                # State machine orchestrator

## 🚀 After Hackathon

- memoRable integration (predictive AI memory)

- Fleet deployment (thousands of Johnnys)

- Domestic tasks (fold shirts, pour drinks)

Let's make Johnny Five alive. 🎸